## Slide 1
Presented By:
Muhammad Hassan-139
Shahmeer Hussain-155

## Slide 2
Introduction & Problem Statement
1
What do you think is one of the biggest problems during house construction?
Common Problems
Poor communication
Difficult to track actual progress
Delays are difficult to identify
Issues and previous updates are hard to track
Information is scattered across WhatsApp, calls, paper, etc.

## Slide 3
Problem Statement & Proposed Solution
2
Problem Statement
Homeowners often depend on calls, WhatsApp, or verbal updates, making it difficult to track progress, pending work, delays, and issues in one place.
Proposed Solution
House Construction Progress Tracker
A Java-based system providing a centralized platform to manage and monitor construction progress.

## Slide 4
CCP Justification
3
Our system addresses a Complex Computing Problem through:
Stakeholder Involvement
Different requirements and access for Homeowner, Supervisor, and Admin.
Interdependence
Projects, phases, tasks, progress, issues, photos, and database are connected.

## Slide 5
Proposed System Features
4
Main Features
Role-Based Login
Project & Phase Management
Task Management
Progress Tracking
Issue Tracking
Project Dashboard
Basic Expense Tracking
Users
Homeowner
Supervisor
Admin
System Flow
Login
Role
Dashboard
Construction Data
Database

## Slide 6
Tools & Technologies
5
Java
NetBeans IDE
Java Swing
SQL Server
JDBC

## Slide 7
Timeline
6
Estimated Duration: 3.5–4 Months
1
Requirements & SRS
1–2 Weeks
2
Design
1–2 Weeks
3
Java Development
4 Weeks
4
Database Integration
2 Weeks
5
Testing & Bug Fixing
1–2 Weeks
6
Documentation & Deployment
1 Week
Total: 14–16 Weeks

## Slide 8
Benchmarking with Existing Systems
7
Purpose: to compare existing construction management systems (Procore, Buildertrend, Fieldwire) and identify areas for improvement.
Criteria | Our System | Procore | Buildertrend | Fieldwire
Designed for homeowners | Yes | No | Partial | Yes
Simple, easy-to-learn interface | Yes | Yes | Partial | Partial
Homeowner / Supervisor / Admin roles | Yes | Partial | Yes | Partial
Progress, issues & expenses in one place | Yes | Partial | Partial | Partial
Low cost, no subscription | Yes | No | No | Partial
Fully customizable (own code & database) | Yes | No | No | No